## Slide 1
NFL Innovation HUB
Establishing Formal Governance & Structure
Executive Steering Committee
January 2026

## Slide 2
Executive Summary: Critical Need for Governance
THE PROBLEM
Projects entering & exiting HUB without formal approval gates, creating resource churn and burning through allocated hours with limited visibility
THE IMPACT
12+ projects tracked in past 12 months with unclear scope, roles, and boundaries • Significant NFL time invested with inconsistent outcomes
THE SOLUTION
Formalize the 3-Model Program Structure
Innovation Challenges • Co-Create Programs • Operationalization & Change Management
Implement Mandatory Intake & Approval Process
Stage gates with NFL stakeholder sign-off before resource allocation
Establish Clear Roles & Responsibilities
NFL approves intake/prioritization • NOVATE manages execution • Defined boundaries with vendors

## Slide 3
The Problem: Uncontrolled Project Churn
12 Months of Project Activity (Jan 2025 - Jan 2026)
Coach to Player (C2P)
Testing
4 touchpoints
Agentic AI for IT Ops
Discovery
2 touchpoints
AI at Scale
Planning
2 touchpoints
Amazon Player Tracking
Use Cases
1 touchpoints
Generative AI (Adobe)
RFI/Demos
6 touchpoints
OnePass Innovation Challenge
Execution
6 touchpoints
Rypplzz (Int'l Fan)
Proposal
1 touchpoints
Multimodal AI Compliance
Concept
1 touchpoints
Digital Signage
Analysis
6 touchpoints
🚨 No formal intake process • No approval gates • No resource allocation controls

## Slide 4
The Impact: Resource Allocation Without Visibility
12+
Projects Tracked
in past 12 months
4.3
Avg Touchpoints
per project
Unknown
Resource Utilization
no tracking mechanism
High
NFL Stakeholder Time
inconsistent engagement
CONSEQUENCES
Partial Visibility
Projects enter HUB through informal channels without documented scope or success criteria
Limited NFL Participation
Unclear stakeholder engagement leads to misaligned expectations and delayed decisions
Unclear Vendor Boundaries
No defined protocols for when/how to engage NFL vendors creates confusion and potential conflicts
Resource Burn
NOVATE hours consumed on undefined scope without strategic prioritization

## Slide 5
Root Cause: Missing Governance Framework
The 2025 Program Design exists but is not being enforced
DESIGNED STRUCTURE
3-Model Program:
• Innovation Challenges
• Co-Create Programs
• Operationalization
Stage Gate Process:
• Intake → Concept → Business Case → MVP → ROI → Grow
Clear Governance:
• Exec Steering Committee
• Program Execution Committee
• NFL approvals required
CURRENT REALITY
Projects bypass intake
No formal approval process
Unclear which model applies
Stage gates not enforced
Resource allocation ad hoc
Limited executive visibility
REQUIRED ACTIONS
Mandate intake process
Activate stage gates
Define approval authority
Establish project classification
Implement tracking system
Monthly governance reviews

## Slide 6
The Designed Structure: 3-Model Program
2025 Program Design defines three engagement models - we need to enforce them
MODEL 1: NFL Innovation Challenges
Curated end-to-end pipeline for sourcing, testing, and scaling high-impact innovations. Multi-phase process with league stakeholder champions. Co-funded by league departments.
MODEL 2: NFL Co-Create Program
Partner-driven innovation with sponsors and approved partners. Includes Sponsored POC Track and Partner-Funded Co-Create. All sponsor communications coordinated with NFL Sponsorship.
MODEL 3: Operationalization & Change Management
Apply HUB infrastructure to internal priorities through R&D, prototyping, and rapid launch capabilities. Internal tech integrations and POCs impacting multiple departments.

## Slide 7
Stage Gate Process: Required Approvals
Every project must progress through defined stages with NFL approval
INTAKE
Idea submission
NFL Business Value
CONCEPT
Zone placement
Technical feasibility
BUSINESS
CASE
Service definition
Justification
MVP
Develop prototype
Test market fit
ROI
Financial viability
TCO analysis
GROW
Transition to
operations
APPROVAL AUTHORITY AT EACH GATE
Stage 1-2 (Intake/Concept): Program Execution Committee review • NFL sponsor identified
Stage 3 (Business Case): SVP approval required • Resource allocation approved
Stage 4-5 (MVP/ROI): Quarterly reviews with Program Execution Committee
Stage 6 (Grow): Executive Steering Committee approval for operationalization

## Slide 8
Governance Structure: Decision Rights
Executive Steering Committee
EVPs • Strategic direction • Annual priorities
Program Execution Committee
SVPs from IT, Player Health & Safety, Football Ops, Media, Data & Analytics, Finance, Sponsorship
Innovation Tech Advisory Committee
NFL Technical Working Group • Subject matter experts • Technical evaluation
Innovation HUB PMO (NOVATE) - Intake, Prioritization & Program Management

## Slide 9
Roles & Responsibilities: Clear Boundaries
NFL RESPONSIBILITIES
Approve project intake and prioritization
Provide internal stakeholder and tech access
Align funding and timelines via governance cadence
Stage gate approvals at Business Case, MVP, and Grow phases
Define success criteria and measurement
NOVATE RESPONSIBILITIES
Program Director + Ops Analyst (Core team)
Intake & blueprinting management
R&D delivery via Innovation Pods and NIN Partner Network
Internal knowledge hub (EVERGAME + Sentrais)
All projects tagged and tracked by zone, model, phase

## Slide 10
Vendor Engagement: Defined Protocols
Clear boundaries for when and how to engage with NFL vendors
SCENARIO 1: Innovation Challenge - External Vendors
NOVATE sources, evaluates, and manages external vendors. NFL approves finalists. No engagement with existing NFL vendors unless explicitly approved by NFL leadership.
SCENARIO 2: Co-Create - Sponsor/Partner Vendors
All sponsor communications coordinated with NFL Sponsorship. Partner-funded POCs require Steering Committee approval. RACI matrix defines engagement boundaries upfront.
SCENARIO 3: Operationalization - Existing NFL Vendors
NOVATE acts as R&D resource to IT/BRM functions. NFL retains all vendor relationships. NOVATE provides technical blueprints and recommendations only - no direct vendor engagement without NFL approval.
KEY PRINCIPLE: NFL retains all decision-making authority on vendor relationships. NOVATE provides evaluation framework and recommendations. All vendor engagements require documented NFL approval before initiation.

## Slide 11
Mandatory Intake Process
All projects must enter through formal intake - no exceptions
1
Submit Intake Form
Lean canvas questionnaire
Business value justification
2
Initial Triage
NOVATE PMO reviews
Assigns to model category
3
Committee Review
Program Exec Committee
Approves or rejects
4
Resource Allocation
If approved, resources assigned
Project kickoff scheduled
5
Tracking Initiated
Sentrais tagging
Monthly governance reviews

## Slide 12
Tracking & Visibility: Sentrais Integration
Every project tagged and tracked in real-time
TAGGING TAXONOMY: [ZONE]-[MODEL]-[NIN PHASE]-[STATUS]
Example: TRANSFORMATION-CHALLENGE-P3-ACTIVE
ZONES
Incubation
Transformation
Performance
Productivity
MODELS
Challenge
Co-Create
Operationalization
NIN PHASES
P1: Discovery
P2: Blueprinting
P3: Innovation
P4: Pilot
P5: Operationalization
P6: Iteration
Monthly Dashboard Reviews with Program Execution Committee

## Slide 13
Resource Management: Defined Allocation
Projects are outcome-bound with defined runway and resourcing
Each Project Defines:
Estimated Hours: Range-based allocation (e.g., 40-60 hrs for Discovery phase)
Timeline: Defined runway with milestones and decision points
Scope: Clear deliverables and success criteria documented upfront
Stop Conditions: Criteria for project pause, pivot, or termination
ROI Metrics: Defined success measures for NFL and partners
Avoiding Churn: No project moves forward without approved scope, timeline, and resource allocation

## Slide 14
Implementation Roadmap
60-Day Plan to Formalize Governance
IMMEDIATE
(Week 1-2)
1. Steering Committee approval of governance framework
2. Communicate new intake requirements to all stakeholders
3. Audit all current projects and classify by model
4. Retroactively document scope for active projects
SHORT-TERM
(Week 3-4)
1. Implement intake form and approval workflow
2. Establish monthly governance review cadence
3. Deploy Sentrais tagging for all projects
4. Create vendor engagement protocol documentation
SUSTAINED
(Week 5-8)
1. First monthly dashboard review
2. Enforce stage gate approvals on all new projects
3. Measure resource utilization and adjust
4. Continuous improvement based on feedback

## Slide 15
Success Metrics: Measuring Governance Impact
How we'll know the governance framework is working
100%
Intake Compliance
All new projects enter through formal intake process
Monthly
Dashboard Reviews
Program Exec Committee receives project status updates
Full
Project Visibility
Real-time tracking of all HUB projects in Sentrais
≥75%
Resource Efficiency
NOVATE hours allocated to approved, scoped projects
Clear
Vendor Boundaries
Documented protocols followed on all engagements
Defined
Success Criteria
Every project has measurable outcomes

## Slide 16
Decision Required
Approve formalized governance framework
and mandatory intake process
Without formal governance:
• Project churn will continue unabated
• Resource allocation remains uncontrolled
• NFL stakeholder time continues to be under-utilized
• HUB value proposition becomes unclear

## Slide 17
Next Steps
1. Steering Committee Approval
Formal approval of governance framework and intake process
2. Stakeholder Communication
Announce new requirements to all NFL departments and partners
3. Current Project Audit
Classify all active projects and retroactively document scope
4. Intake System Launch
Deploy intake form, approval workflow, and Sentrais tracking
5. First Governance Review
Schedule monthly dashboard review with Program Execution Committee

## Slide 18
Questions & Discussion
Let's formalize the structure that
delivers measurable innovation outcomes